## Slide 2: Lecture # 28
Gantt Charts
Adding Milestones to Gantt Charts
Using Tracking Gantt Charts to Compare Planned and Actual Dates

## Slide 3: Gantt Charts
Gantt charts provide a standard format for displaying project schedule information by listing project activities and their corresponding start and finish dates in a calendar format
Symbols include:
  Black diamonds: milestones
  Thick black bars: summary tasks
  Lighter horizontal bars: durations of tasks
  Arrows: dependencies between tasks

## Slide 4: Gantt Chart for Project X

## Slide 5: Gantt Chart for Software Launch Project

## Slide 6: Adding Milestones to Gantt Charts
Many people like to focus on meeting milestones, especially for large projects
Milestones emphasize important events or accomplishments on projects
Normally create milestone by entering tasks with a zero duration, or you can mark any task as a milestone

## Slide 7: SMART Criteria
Milestones should be:
  Specific
  Measurable
  Assignable
  Realistic
  Time-framed

## Slide 8: Best Practice
Schedule risk is inherent in the development of complex systems. Luc Richard, the founder of www.projectmangler.com, suggests that project managers can reduce schedule risk through project milestones, a best practice that involves identifying and tracking significant points or achievements in the project. The five key points of using project milestones include the following:
  1. Define milestones early in the project and include them in the Gantt chart to provide a visual guide.
  2. Keep milestones small and frequent.
  3. The set of milestones must be all-encompassing.
  4. Each milestone must be binary, meaning it is either complete or incomplete.
  5. Carefully monitor the critical path.

## Slide 9: Sample Tracking Gantt Chart